TEMPORAL FORGE

FSR 4.1 Reconstruction Quality

PERFECTION MASTER PLAN

A source-grounded engineering program for turning the current quality laboratory into a faithful, causal, high-precision FSR 4.1 reconstruction pipeline.

Authority branch
quality-lab-vibecoder @ 7fdf43ce09015626940e37f9baea48c0210def0c
Prepared 2026-08-22

PRIMARY DIRECTIVE Do not tune around a reconstruction-contract violation. First make the Temporal Forge path faithfully reproduce the FSR 4.1 input, temporal-state, and postpass semantics that the available evidence supports. Only then judge the learned reconstruction and tune presentation.

# Document Control

| Field | Value |
| --- | --- |
| Purpose | Single authority for the remaining Temporal Forge reconstruction-quality campaign. |
| Target | Highest achievable real-time video reconstruction quality without surrendering the native Vulkan/RDNA3 performance advantage. |
| Scope | FSR 4.1 video adaptation, temporal state, postpass reconstruction, motion semantics, color/transfer, bit depth, Quality Lab methodology, presentation. |
| Out of scope until gates permit | Model retraining, new weights, topology redesign, expensive full-frame optical flow, unrelated UI/player features. |
| Authority branch | quality-lab-vibecoder |
| Authority commit | 7fdf43ce09015626940e37f9baea48c0210def0c |
| Primary evidence | Temporal Forge branch, FSR 4.0.2 reference source, FSR 4.1 RE evidence, RDNA3 optimization evidence, saved Quality Lab experiments. |

## How to Read This Document

• CONFIRMED means the current Temporal Forge code and/or recovered reference directly establish the fact.

• HIGH-CONFIDENCE MISMATCH means the code differs materially from the best available FSR semantic reference, but exact FSR 4.1 runtime equivalence is not yet proven.

• HYPOTHESIS means plausible and testable, but not permitted to become architecture merely because it sounds clever.

• LOCKED means do not modify this area until an explicit gate in this document is satisfied.

IMPORTANT CORRECTION TO THE EXISTING CAMPAIGN The existing Stage A result remains valid only as: “the current Temporal Forge learned path underperforms the stable base.” It does not yet prove that the FSR 4.1 neural core is the defect, because learned_only still passes through a custom postpass, quantized history, duplicated reprojection, and an apparently unused FSR 4.1 postpass-parameter region.

# Contents

1. Executive Engineering Thesis

2. Evidence Hierarchy and Non-Negotiable Truth Rules

3. Current State: What the Quality Lab Has Actually Proven

4. Target Quality Architecture

5. Critical Findings and Severity Ranking

6. Work Package 0 — Freeze, Instrument, and Make the Benchmark Trustworthy

7. Work Package 1 — Recover and Implement the FSR 4.1 Postpass

8. Work Package 2 — Unify Temporal Reprojection and Upgrade State Precision

9. Work Package 3 — Make Codec Motion Causal

10. Work Package 4 — Repair Color, Transfer, Chroma, and Bit-Depth Semantics

11. Work Package 5 — Resolve Jitter Policy for Decoded Video

12. Quality Lab 2.0 — Experimental Design and Metrics

13. Quality Gates, Acceptance Criteria, and Promotion Rules

14. Performance Preservation Strategy

15. File-by-File Implementation Map

16. Decision Tree for Remaining Unknowns

17. Forbidden Shortcuts and Attractive Mistakes

18. Final Target Configuration and Runtime Policy

19. Definition of Done — “Perfection” Gate

Appendix A — Current Quality Evidence

Appendix B — Experiment Matrix

Appendix C — Source Map and Authority References

Appendix D — Implementation Checklists

# 1. Executive Engineering Thesis

Temporal Forge is not yet at the point where spatial-filter tuning can tell us the true ceiling of the FSR 4.1 model. The strongest available evidence says the remaining quality campaign should move upstream from “which filter looks best?” to “does the complete reconstruction contract match the model that produced these learned outputs?”

CORE THESIS The current quality ceiling is more likely dominated by integration fidelity around the neural core than by a proven limitation of the core itself. The highest-value path is: complete 4.1 postpass semantics → one shared causal reprojected history → FP16 temporal state → clean unsharpened model input → causal motion → correct transfer/chroma/bit depth → only then retest learned reconstruction.

## The priority order

| Rank | Change | Evidence status | Why it dominates |
| --- | --- | --- | --- |
| 1 | Implement the actual FSR 4.1 postpass parameter data | CONFIRMED missing/unused behavior | The 4.1 RE resolves 222 FP32 postpass values, while Temporal Forge binds the blob but the shader path does not consume weightParams. |
| 2 | Use one exact reprojected history sample for both network conditioning and final composition | HIGH-CONFIDENCE MISMATCH | 4.0.2 reference writes reprojected color in prepass and postpass consumes it; Temporal Forge independently reprojects again in postpass. |
| 3 | Move temporal history to floating-point state | CONFIRMED mismatch | Temporal Forge history is RGB10_A2 UNORM; reference history is floating point and explicitly must not be saturated at 1. |
| 4 | Remove and pin pre-FSR sharpening to zero | CONFIRMED campaign contamination risk | Decoded color is sharpened before model-color conversion under the ordinary sharpness setting; Quality Lab post-sharpen=none does not necessarily disable it. |
| 5 | Preserve/repair codec-MV causality | CONFIRMED information loss | Decoder records past/future MV direction; GPU upload drops it. |
| 6 | Honor transfer function, chroma location, and source bit depth | CONFIRMED implementation limitation | Current conversion collapses distinct source properties into fixed assumptions and uses 8-bit planes in the software path. |
| 7 | Resolve decoded-video jitter experimentally | HYPOTHESIS | Rendered FSR jitter is not automatically equivalent to adding new evidence to already-rasterized decoded video. |
| 8 | Only after all above: inspect weights/topology/quantization | LOCKED | Changing the core before removing contract violations destroys diagnostic clarity. |

## What perfection means here

• The learned path must demonstrate a repeatable quality advantage over the best spatial-only control on at least some relevant content classes, without temporal instability.

• No quality win may depend on hidden source sharpening, cosmetic exposure compensation for a transfer bug, or benchmark settings inherited from a user config.

• Every temporal sample must be causal and semantically tied to the actual previous displayed history the model consumes.

• Intermediate state must preserve the range and precision required by the model rather than being clipped for convenience.

• The final default must be supported by saved artifacts, exact configs, per-class metrics, sequence inspection, and performance measurements.

# 2. Evidence Hierarchy and Non-Negotiable Truth Rules

The campaign needs an authority model because the available material spans shipping source, reverse-engineered 4.1 evidence, a 4.0.2 source reference, experiments, and inference. They are useful in different ways and must not be silently blended.

| Tier | Authority | Use | Restriction |
| --- | --- | --- | --- |
| A | Temporal Forge quality-lab-vibecoder source + saved experiment artifacts | Establish what the current implementation actually does and what current tests actually measured. | Does not prove intended FSR semantics. |
| B | FSR 4.1 RE evidence with resolved DXIL/SPIR-V findings | Establish 4.1-specific binary behavior such as the extra FP32 postpass region. | Static evidence is not automatically a runtime parity proof. |
| C | FSR 4.0.2 reference source | Semantic oracle for shared architecture: input resolve, history reprojection, recurrent sampling, KPN filter, model-color transforms. | Version difference means 4.0.2 must not overwrite 4.1-specific evidence. |
| D | RDNA3 optimization repo and measured microbenchmarks | Protect known efficient execution patterns and avoid “quality” changes that accidentally dismantle the performance architecture. | Microkernels are not whole-pipeline quality evidence. |
| E | Research synthesis / engineering inference | Generate hypotheses and prioritize tests. | Must remain explicitly labeled until tested. |

## Truth rules

1. Version-specific evidence wins. When 4.1 RE contradicts a 4.0.2 assumption, 4.1 wins for 4.1 behavior.

2. Runtime source wins over comments. If a comment says “FP16 history” but the bound image format is RGB10_A2 UNORM, the allocation/binding is the behavior that matters.

3. A metric does not explain causality. A higher SSIM only says the candidate compared better under that metric and corpus; it does not identify why.

4. A failed learned_only path does not isolate the CNN unless the postpass and temporal contract are known-correct. That condition is not yet satisfied.

5. No aesthetic correction may hide a correctness bug. Tone offsets are permitted only after transfer and range are verified.

6. Failed experiments are retained. They become regression controls, not embarrassing archaeological layers to be quietly deleted.

# 3. Current State: What the Quality Lab Has Actually Proven

The existing campaign is valuable. It has already eliminated several attractive but unproductive directions. The new analysis does not discard those experiments; it narrows what conclusions may legitimately be drawn from them.

## 3.1 Reliable findings from the current lab

• Stable base beats current learned composition in the 426×240 seven-clip screen. base_only + bilinear measured 27.865129 dB / 0.750403 SSIM / 0.819522 edge-SSIM, while learned_only measured 27.249229 / 0.738438 / 0.808600. [S1]

• Increasing direct learned color is harmful beyond a tiny neighborhood. The A4 sweep declines as learnedStrength rises; 0.00 and 0.10 are effectively tied within variance. [S1]

• Sharper spatial kernels did not beat bilinear. Mitchell was close but lower; Catmull-Rom and Lanczos2 preserved more high-frequency edge structure without removing staircase behavior. [S1]

• Detail-residual composition did not earn promotion. The best compact residual candidate lost to matched bilinear control and cost substantially more GPU time. [S1]

• Adaptive post-sharpening did not earn promotion. No tested point provided a material quality gain; it added cost. [S1]

• A tiny negative exposure correction was locally stable after the jitter fix. This is useful evidence but not permission to stop investigating transfer semantics. [S1]

• The base-only jitter shimmer was diagnosed. A stable spatial base cannot consume frame-to-frame subpixel jitter without a temporal accumulator; the Quality Lab now unjitters that diagnostic base path. [S2]

## 3.2 Conclusions that must be weakened

DO NOT WRITE THIS ANYMORE “learned_only is worse, therefore the FSR 4.1 neural reconstruction is the problem.”

The defensible statement is narrower: the current Temporal Forge learned reconstruction path is worse under the tested conditions. That path still includes current integration choices that are now known to differ from the best available FSR contract evidence.

## 3.3 Why the Stage A gate is no longer sufficient

• The postpass is part of learned_only. The current shader reconstructs the decoder parameters into color and history; therefore learned_only never isolated the CNN from postpass semantics.

• 4.1 postpass data is apparently unused. The shader binds WeightBlob at binding 1 and declares float weightParams[], but the only code-search occurrence is the declaration. Meanwhile the 4.1 RE marks 222 FP32 postpass parameters as active. [S2][S8]

• The prepass and postpass independently reproject history. The network is conditioned on one reprojected history result while final composition can derive another. [S2][S3][S6]

• History precision differs from the reference model state. RGB10_A2 UNORM constrains range and precision before the next frame. [S4][S6]

# 4. Target Quality Architecture

The destination is deliberately boring in the best possible way: one clean decoded evidence path, one causal temporal reconstruction, one learned FSR 4.1 resolve, one optional post-reconstruction presentation stage. No recursive magic tricks.

DECODED VIDEO FRAME ├─ exact range / matrix / transfer / chroma-location metadata ├─ native bit depth preserved └─ NO source sharpening │ ▼ COLOR + CHROMA NORMALIZATION nonlinear YUV/RGB → verified model color domain │ ▼ CAUSAL MOTION FIELD codec past-reference candidates + adjacent-frame validation / cheap repair + confidence │ ▼ FSR 4.1 PREPASS current resolved color + ONE exact reprojectedColor (FP16) + recurrent sampled at same historical coordinate → 7 model features │ ▼ NATIVE INT8 / RECONSTRUCTED CORE GRAPH preserve known-good RDNA3 execution architecture │ ▼ FSR 4.1 POSTPASS decoder 8ch + 222 FP32 v4.1 postpass parameters + prepass reprojectedColor → model-space reconstructed history (FP16) │ ├─ history ping-pong FP16 └─ recurrent ping-pong FP16 │ ▼ DISPLAY-SPACE OUTPUT optional subtle post-reconstruction sharpening optional presentation resize no hidden tone compensation

## Architectural invariants

• One FSR reconstruction stage in normal playback. Explicit chain experiments remain experiments, never the default.

• The current frame and history must enter the network in the same intended model-color domain.

• The history sample used to construct network features must be the same history sample the learned postpass blends against.

• The recurrent sample must use the same historical coordinate as reprojected history.

• Temporal history is a model state resource, not a display texture; choose format for model fidelity, not presentation convenience.

• Presentation code may resize or sharpen the final image but may not mutate the recurrent model state.

# 5. Critical Findings and Severity Ranking

| ID | Pri | Status | Finding | Evidence | Quality mechanism | Required action |
| --- | --- | --- | --- | --- | --- | --- |
| F1 | P0 | CONFIRMED | FSR 4.1 postpass parameter region is not consumed by current GLSL path | The RE resolves 130088–130975 as 222 active FP32 postpass values. Temporal Forge binds a WeightBlob float array in postpass but code search finds no use beyond declaration. | Potentially changes learned filter/output composition itself. | Implement before judging the network. |
| F2 | P0 | HIGH-CONFIDENCE MISMATCH | Prepass and postpass independently reproject history | 4.0.2 prepass writes rw_reprojected_color and postpass blends that exact resource; Temporal Forge prepass computes historyModel only for features, then postpass reprojects u_history again. | Network prediction can be conditioned on history A and applied against history B. | Create explicit FP16 reprojectedColor resource written once in prepass. |
| F3 | P0 | CONFIRMED MISMATCH | History is RGB10_A2 UNORM instead of floating model state | GpuImageUploader allocates history_[0/1] as A2B10G10R10_UNORM. Reference history/reprojected resources are floating point; reference explicitly avoids saturating history at 1. | Clipping and quantization accumulate temporally and can change network features next frame. | Move history to RGBA16F. |
| F4 | P0 | CONFIRMED RISK | Pre-FSR source sharpening can contaminate “neutral” experiments | Ordinary sharpness defaults to 0.3 and YUV conversion sharpens before model-color transform; lab post-sharpen controls are separate. | Ringing/noise can be interpreted as evidence by the learned reconstruction; benchmark reproducibility depends on external settings. | Pin input sharpness=0 and remove it from FSR model-input semantics. |
| F5 | P1 | CONFIRMED | Codec MV past/future direction is dropped before GPU expansion | VideoDecoder stores MvEntry.source; GpuMotionVector does not. | B-frame future-reference vectors can be mapped onto previous-frame history or overlaps can select the wrong temporal reference. | Filter/preserve direction and validate against adjacent displayed frame. |
| F6 | P1 | CONFIRMED LIMITATION | Transfer and chroma semantics are simplified | Decoded frame carries transfer but model-color conversion/prepass uses simplified assumptions; chroma-location metadata is not propagated. | Small luma/chroma edge errors are magnified by upscaling and can masquerade as FSR reconstruction defects. | Propagate and honor transfer/chroma metadata. |
| F7 | P1 | CONFIRMED BUG CLASS | Software 10/12-bit path uses 8-bit plane resources/copies | Uploader groups YUV420P10LE/12LE with planar420 while allocating R8 Y/U/V and copying width bytes. | High-bit-depth inputs can be truncated or misinterpreted. | Use bit-depth-aware R16 plane resources and unpack/normalize correctly. |
| F8 | P2 | HYPOTHESIS | Game-style jitter may be suboptimal for decoded video | Decoded frames are already rasterized and do not gain new rendered samples simply from coordinate jitter. | Can create shimmer or inconsistent feature sampling if the model does not benefit from synthetic phase shifts. | A/B test learned path with jitter disabled/controlled after parity fixes. |
| F9 | LOCK | RESOLVED POLICY | Normal path must remain single-stage FSR | Current branch explicitly clears progressive chains unless requested experimentally. | Repeated learned reconstruction can recursively amplify artifacts and burns budget. | Preserve current one-stage policy. |
| F10 | LOCK | UNPROVEN | Core weights/topology/quantization may still contain parity issues | Possible only after integration contract is corrected. | Premature core changes destroy attribution and may degrade a fast working graph. | Unlock only if corrected learned path still cannot outperform spatial controls. |

# 6. Work Package 0 — Freeze, Instrument, and Make the Benchmark Trustworthy

Before changing reconstruction semantics, make the laboratory incapable of lying by omission.

## 6.1 Freeze point

• Record authority branch commit 7fdf43ce09015626940e37f9baea48c0210def0c and preserve current test artifacts as pre-parity controls.

• Do not overwrite the existing Stage A–F run directories or rewrite their conclusions retroactively. Add a new “contract-parity campaign” series.

• Every candidate must capture exact binary hash, exact quality_lab.json, ordinary player settings that affect pixels, model/output dimensions, decode path, source metadata, GPU timing, and git commit.

## 6.2 Pin every image-affecting input

| Setting | Parity baseline |
| --- | --- |
| Pre-FSR sharpness | 0.0, explicitly forced |
| Quality Lab composition | learned_only for neural parity tests; base_only for spatial controls |
| Post sharpen | none |
| Tone controls | neutral: 0 EV, 0 contrast, gamma 1.0 |
| Presentation scaler | bypass for reconstruction dumps; fixed when presented comparisons are required |
| FSR chain count | 1; explicit multi-pass env ignored unless the experiment is specifically a chain test |
| Decode path | record hardware DRM vs software path; never mix within one candidate ranking |
| Jitter | record exact mode/phase; initially preserve current learned behavior until WP5 |

## 6.3 Add internal dump points

• D0 decoded display-domain RGB/YUV metadata. Frame dimensions, pixel format, range, matrix/colorspace, transfer, future chroma location, bit depth.

• D1 model-color input. The exact texture sampled by FSR prepass before temporal features.

• D2 prepass current resolve. Resolved model color + center weight.

• D3 prepass reprojected history. After motion and current-frame temporal weight; FP16 target-grid image.

• D4 prepass recurrent sample. Same coordinate as D3.

• D5 seven logical network features. Current Y, history Y, chroma distance, four recurrent channels; include padded eighth lane.

• D6 decoder 8-channel output. Before postpass interpretation.

• D7 postpass KPN reconstruction before history blend. Model-color domain.

• D8 final model-color history. The exact value written to next-frame history.

• D9 display output before presentation. Authoritative reconstruction result.

GATE 0 No parity work is accepted until a candidate run can be reconstructed from its saved config and the benchmark explicitly proves pre-FSR sharpness is zero. If the lab cannot prove its input, it cannot prove its output.

# 7. Work Package 1 — Recover and Implement the FSR 4.1 Postpass

This is the highest-value 4.1-specific task. The current shader already has a WeightBlob binding, so the plumbing is closer than it first appears. The missing piece is semantic consumption of the 4.1 postpass data, not merely adding another descriptor.

## 7.1 Established evidence

• The 4.1 RE marks the extra region RESOLVED. Bytes 130088–130975 contain 222 active FP32 values consumed by postpass; 130976–131071 is zero padding. [S8]

• Direct 4.1 accesses are known. Offset 130304 participates in scale modulation; 130944 and 130960 load eight direct FP32 output-channel biases. [S8]

• Temporal Forge knows the region but names it historically. WeightBlob exposes kFsr4ScaleZoneOffset=130088, size 888, and a legacy scalesFp16 pointer while acknowledging the newer postpass-FP32 interpretation. [S9]

• Current postpass binds but does not use weightParams. binding 1 declares float weightParams[]; code search finds the identifier only at that declaration. [S2]

## 7.2 Implementation contract

1. Correct the representation. Expose the 888-byte region as 222 IEEE-754 float32 values. Keep a deprecated compatibility alias only if needed by tests; do not continue treating it semantically as FP16 scales.

2. Recover the postpass access map. Use the 4.1 DXIL/SPIR-V evidence to enumerate every active load from the extra region and identify how each value participates in postpass parameter decoding/output composition.

3. Mirror version-specific behavior. Do not blindly paste 4.0.2 post_common constants where 4.1 evidence exists. Use 4.0.2 only for shared filter semantics not contradicted by 4.1.

4. Make the postpass deterministic and inspectable. Provide a debug mode that writes decoded filter parameters, postpass bias contributions, predicted history blend, and final model-color history.

5. Add unit-level offset tests. Verify 130304, 130944, and 130960 decode to the expected FP32 values from a known initializer and remain stable across standard shared presets.

## 7.3 Required experiment

| Candidate | Description | Purpose |
| --- | --- | --- |
| P1-A | Current postpass, clean benchmark | Control |
| P1-B | 4.1 FP32 region parsed/bound but behavior disabled | Proves no incidental resource-layout change |
| P1-C | Recovered 4.1 postpass enabled | Tests actual quality contribution |
| P1-D | Recovered postpass with temporal history reset each frame | Separates spatial/postpass benefit from temporal-state benefit |

GATE 1 The 4.1 postpass implementation is considered credible only when every recovered 4.1 parameter access used by output composition is accounted for, no active extra-region data remains unexplained merely because the image “looks fine,” and internal dumps remain finite across the corpus.

# 8. Work Package 2 — Unify Temporal Reprojection and Upgrade State Precision

The model should not make a decision about history A and then have the final filter apply that decision against independently reconstructed history B.

## 8.1 Reference architecture

The 4.0.2 prepass resolves current color, selects/dilates motion, reprojects history, samples recurrent state at the same historical coordinate, mixes the current sample according to the Gaussian center weight, writes rw_reprojected_color, and constructs network inputs from that result. The postpass then blends the learned KPN reconstruction against r_reprojected_color. [S6][S7]

## 8.2 Current Temporal Forge behavior

• Prepass. Computes historyModel and recurrent for network features but does not expose an output reprojected-color resource. [S3]

• Postpass. Loads u_motion and u_history and performs another history reprojection before applying params.w history blend. [S2]

• Precision. u_history and u_historyOut are rgb10_a2; uploader allocates both ping-pong history images as VK_FORMAT_A2B10G10R10_UNORM_PACK32. [S2][S4]

• Reference contrast. The reference explicitly states history is unclamped and should not be saturated at 1. [S6]

## 8.3 Target resource layout

| Resource | Current | Target | Rationale |
| --- | --- | --- | --- |
| source/model color | RGB10_A2 UNORM | RGBA16F quality oracle; optionally evaluate RGB10 once parity is proven | Avoid quantizing model boundary state while diagnosing. |
| history ping-pong | RGB10_A2 UNORM | RGBA16F | Preserve model-space range/precision across frames. |
| reprojectedColor | none | RGBA16F target-grid current-frame resource | Single source of truth for prepass features and postpass blend. |
| recurrent ping-pong | RGBA16F | RGBA16F | Already appropriate; preserve. |
| display output | RGBA8 | RGBA8 or display-target format | Presentation resource, not recurrent state. |

## 8.4 Exact execution order

PREPASS(frame N) current = GaussianResolve(input, jitter/exposure policy) historyPos = ResolveHistoryCoordinate(motion, depth policy) H = Sample(history[N-1], historyPos) R = Sample(recurrent[N-1], historyPos) Hmixed = temporalSampleWeight * current + (1 - temporalSampleWeight) * H reprojectedColor[N] = Hmixed features = {Y(current), Y(Hmixed), chromaDistance(current,Hmixed), R0..R3} CORE decoder8 = NeuralNetwork(features) POSTPASS(frame N) spatialLearned = KPN(input, decoder8.xyz, v4.1 postpass params) finalModel = blend(spatialLearned, reprojectedColor[N], decoder8.w / v4.1 logic) history[N] = finalModel recurrent[N] = decoder8[4..7] output = modelColorToDisplay(finalModel)

## 8.5 Experiments

| ID | Change | Interpretation |
| --- | --- | --- |
| T-A | Current history format + duplicated reprojection | Control |
| T-B | FP16 history only | Measures precision effect |
| T-C | Shared reprojectedColor only | Measures semantic consistency effect |
| T-D | FP16 history + shared reprojectedColor | Expected correct direction |
| T-E | T-D + recurrent sampled from exact same coordinate and explicit disocclusion diagnostics | Full temporal parity candidate |

GATE 2 After T-D/T-E, learned_only must be rerun before any deeper graph work. If a nonzero learned contribution now becomes useful on any meaningful class without temporal regression, the earlier “learned path is the problem” hypothesis is falsified.

# 9. Work Package 3 — Make Codec Motion Causal

Codec motion is valuable because it is cheap and already decoded. It is also not automatically the motion field that a previous-frame temporal reconstructor needs.

## 9.1 Confirmed information loss

VideoDecoder converts AVMotionVector.source into MvEntry.source = -1 / 0 / +1 and retains the field. GpuImageUploader::uploadMotion serializes destination, motion, width, and height into GpuMotionVector but omits source. [S5][S10]

## 9.2 Immediate causal policy

1. Never allow future-reference vectors into previous-frame history reprojection. At minimum filter source > 0 before constructing the FSR history field.

2. Do not assume every past-reference vector points to the immediately previous displayed frame. FFmpeg’s source sign is direction, not a full adjacent-reference identity.

3. Validate codec motion against adjacent displayed frames. Use cheap block residual / luma SAD or equivalent confidence to detect vectors that do not explain the previous displayed frame.

4. Repair only where needed. Use small-window block matching or a later optical-flow fallback only for low-confidence areas. Preserve the cheap codec field where it is trustworthy.

5. Expose confidence. Motion confidence should inform reactive/disocclusion behavior and scene reset, not remain an opaque global scalar.

## 9.3 Synthetic motion unit tests

| Test | Expected |
| --- | --- |
| Pure +8 px horizontal translation | Reprojection lands on previous frame with correct sign and scale. |
| Pure −5 px vertical translation | No axis/sign inversion. |
| Static frame | Near-zero dense field; no history drift. |
| B-frame with future-reference codec vectors | Future candidates excluded from previous-history field. |
| Two reference candidates overlapping one block | Resolver uses causal/confident candidate, not arbitrary “last vector wins.” |
| Scene cut | History/recurrent reset before stale motion can contaminate new scene. |

GATE 3 Codec motion is promoted only after sign, scale, temporal reference, overlap policy, and scene-cut reset are independently proven. “It looks less ghosty” is not a motion-vector specification.

# 10. Work Package 4 — Repair Color, Transfer, Chroma, and Bit-Depth Semantics

Small color-domain mistakes are perfect quality-campaign parasites: they rarely make the frame obviously broken, but they shift gradients, edge chroma, low-frequency luminance, and the exact features fed into the network.

## 10.1 Metadata model

| Property | Current state | Required state |
| --- | --- | --- |
| Color range | Carried | Keep; verify full/limited math per bit depth. |
| Matrix / colorspace | Carried | Keep; distinguish matrix coefficients from transfer. |
| Transfer characteristic | Carried | Actually use it when creating model-color input. |
| Color primaries | Not part of current DecodedVideoFrame contract shown | Add when gamut conversion matters; do not conflate with matrix. |
| Chroma location | Not propagated | Add AVChromaLocation-equivalent field and use it in 4:2:0 reconstruction. |
| Bit depth | Implicit in AVPixelFormat | Make explicit in uploader path selection and resource format. |

## 10.2 Transfer-function policy

• Do not call a signal “sRGB” merely because it is SDR RGB. BT.709 transfer, BT.1886 display behavior, sRGB, PQ, and HLG are distinct contracts.

• Determine the model-color mode that the 4.1 shader variant expects before standardizing the transform. 4.0.2 provides ApplyMuLaw/RemoveMuLaw behavior for LINEAR, NON_LINEAR, SRGB, and PQ variants; use that as a semantic guide, not a license to guess the 4.1 compile-time mode. [S7]

• Once transfer correctness is established, repeat the small exposure sweep. If the previous −0.010/−0.015 EV correction disappears, remove it as a former compensating hack.

## 10.3 Chroma siting

The current 4:2:0 reconstruction uses a fixed pixel-center geometry. Add explicit chroma location and compute the sample phase from metadata. The highest-value tests are colored one-pixel-equivalent diagonals, UI/text edges, anime line art, and synthetic RGB boundaries.

## 10.4 10/12-bit correctness

CONFIRMED IMPLEMENTATION PROBLEM The software upload path groups YUV420P10LE and YUV420P12LE into the same planar420 branch while the Y/U/V images are R8_UNORM and copyPlane copies width bytes per row. That path cannot represent 16-bit-stored samples correctly. [S4]

1. Add R16_UNORM Y/U/V resources for >8-bit software planar input. Copy two bytes per sample and normalize using the actual nominal bit depth/range.

2. Preserve P010/10-bit DRM imports where supported. Do not down-convert merely to reuse an 8-bit shader.

3. Make model-color precision independent of source storage. Normalize once into the verified model domain, then use FP16 for the parity oracle.

GATE 4 No permanent tone compensation is allowed until transfer/range is verified on at least SDR BT.709 limited-range, SDR full-range, and one HDR/high-bit-depth sample path.

# 11. Work Package 5 — Resolve Jitter Policy for Decoded Video

FSR was designed around rendered frames that can be produced at deliberately jittered sample positions. Decoded video arrives after rasterization. That difference is important enough to test rather than assume away.

## 11.1 What is already known

• The Quality Lab found visible shimmer when a non-temporal base-only path sampled with the frame jitter. The branch correctly removes jitter from that base-only diagnostic path. [S2]

• That result does not answer whether the learned recurrent path benefits from the jitter it was trained around.

## 11.2 Jitter experiment after WP1–WP4

| Candidate | Policy | Question |
| --- | --- | --- |
| J0 | No input-position jitter; temporal model still recurrent | Does decoded-video stability improve without losing learned reconstruction? |
| J1 | Current Halton jitter | Control |
| J2 | Reduced-amplitude jitter | Is the model sensitive to phase but current amplitude excessive? |
| J3 | Deterministic short cycle tied to source sampling ratio | Can a stable subpixel phase policy help without visible crawl? |

Measure not just still SSIM. Required outputs: temporal difference energy on static regions, edge-position variance, motion-compensated residual, ghost trail duration after occlusion, and human review of thin diagonals/text during camera motion.

# 12. Quality Lab 2.0 — Experimental Design and Metrics

The next laboratory must be stage-aware. A single final-frame SSIM number is too far downstream to diagnose a neural reconstruction contract.

## 12.1 Campaign structure

| Campaign | Question | Primary outputs |
| --- | --- | --- |
| C0 Input parity | Are decoded pixels entering the model in the intended domain? | D0–D2 dumps, range/transfer/chroma tests |
| C1 Temporal parity | Is the history/recurrent state causal, precise, and shared? | D3–D5, motion tests, reset tests |
| C2 Postpass parity | Is the decoder interpreted with complete 4.1 semantics? | D6–D8, FP32 postpass parameter traces |
| C3 Learned value | Does the corrected learned path add quality over spatial control? | Still + temporal metrics across content classes |
| C4 Presentation | Does final scaling/sharpen improve appearance without corrupting reconstruction? | Pre/post presentation captures |
| C5 Performance | Can the winning path remain real-time across supported scales? | GPU mean/p50/p95, CPU pipeline, memory bandwidth proxies |

## 12.2 Corpus dimensions

• Source resolutions: 426×240, 640×360, 854×480, 1280×720; add 1080p for native-AA / presentation validation.

• Content classes: natural daylight, dark scenes, faces/hair, foliage, debris/particle motion, anime/line art, screen text/UI, synthetic diagonals/arcs, gradients, camera pans, object occlusion/disocclusion, scene cuts.

• Compression classes: clean/high-quality, moderate block/ringing, and one deliberately harsh encode to test artifact discipline.

• Output targets: at least 1080p and the project’s high-resolution target; never merge rankings across different output sizes without normalization.

## 12.3 Metric stack

| Layer | Metrics / review | Why |
| --- | --- | --- |
| Spatial fidelity | PSNR, SSIM, edge-SSIM, low-frequency luma MAE/bias, geometry-specific line/circle error | Preserves continuity with existing campaign while adding shape-specific evidence. |
| Perceptual | Optional VMAF/LPIPS/DISTS if reproducibly available; never sole gate | Captures differences that pixel metrics miss. |
| Temporal | Static-region flicker energy, motion-compensated temporal error, edge-position variance, ghost persistence, disocclusion trail review | Targets the failure modes that still metrics cannot see. |
| Color | Δ luma/chroma on ramps and color edges; clipping counts; output gamut/range checks | Detects transfer/chroma mistakes. |
| Model internals | Feature histograms, NaN/Inf count, history range, recurrent range, decoder channel distributions | Detects contract drift before it becomes a visual artifact. |
| Performance | GPU mean/p50/p95, pipeline CPU, allocation count, pass count | Prevents “quality” from quietly rebuilding a slower architecture. |

## 12.4 Fair ranking rules

1. Never compare different corpus subsets as though they are one leaderboard. The Stage F three-clip metrics are not directly comparable to Stage A seven-clip means.

2. Use paired per-clip deltas. Aggregate change can hide one class being destroyed to improve another.

3. Report median and worst-case alongside mean. The default must not win by sacrificing a difficult scene.

4. Require visual review for high-contrast edges and temporal sequences. No metric is authorized to promote halos, crawling edges, or ghosting.

5. Preserve every finalist frame and sequence. A later regression must have a visible reference, not just a number.

# 13. Quality Gates, Acceptance Criteria, and Promotion Rules

The campaign needs escalating gates. Diagnostic code may be ugly or slower; default code may not.

## 13.1 Diagnostic gate

• Build succeeds; enabled tests pass; shader validation is clean.

• No NaN/Inf in D1–D9 internal dumps.

• Exact experiment config and all ordinary pixel-affecting settings are recorded.

• The targeted mechanism demonstrably changes the intended internal stage and no unrelated stage changes.

## 13.2 Candidate gate

• On the matched corpus, candidate improves the target failure mode without a statistically/visually meaningful regression in another class.

• For learned-reconstruction changes, at least one nonzero learned contribution must beat the best spatial-only control on meaningful content after the contract fixes. If no learned contribution can do this, unlock deeper core investigation.

• No new temporal ghosting, crawl, flicker, disocclusion trail, scene-cut contamination, or edge instability.

• No hidden tone grade; corrective color changes must be explainable from metadata/transfer semantics.

## 13.3 Default promotion gate

| Dimension | Required |
| --- | --- |
| Quality | Beats the pre-parity current path on matched real-video aggregate and does not lose the targeted synthetic/geometry suite. |
| Learned value | Demonstrates content where corrected FSR learned reconstruction adds measurable or visible value over best spatial control. |
| Temporal | Passes sequence review with no unacceptable flicker/ghosting/disocclusion regression. |
| Color | Passes SDR range/transfer and high-bit-depth/HDR sample checks without clipping or compensating-grade hacks. |
| Performance | Remains inside the project’s real-time budget; report mean/p50/p95, not just a lucky mean. |
| Reproducibility | Fresh machine/session rerun reproduces direction of result from saved config. |
| Maintainability | No unexplained magic constants; recovered constants cite evidence; experimental knobs remain centralized. |

CORE-UNLOCK GATE Weights, topology, quantization mapping, or the native INT8 graph may be investigated only after WP1–WP4 are implemented and a corrected learned_only / learned-blend campaign still fails to beat the spatial control. That failure must be preserved as a new evidence artifact.

# 14. Performance Preservation Strategy

The RDNA3 work is an asset, not a constraint to resent. It gives the quality campaign room to spend precision and a small amount of extra bandwidth at the model boundary without casually dismantling the fast core.

• Keep the native INT8 core topology and fused execution as the baseline. The optimization work found unfused/two-pass alternatives worse and retained the stable optimized defaults. [S11]

• Spend performance first on correctness-critical boundary state: FP16 history, explicit reprojectedColor, correct color conversion, causal motion confidence.

• Fuse postpass operations only after parity is proven in a clearer reference implementation. Correctness first, then shader golfing. Humanity has already discovered what happens when those are reversed.

• Use one FSR stage. Presentation scaling and light post-reconstruction work are cheaper and diagnostically cleaner than recursive FSR.

• Performance reports must separate GPU reconstruction time, pipeline CPU, decode/upload, and presentation. A faster wrong stage should not hide a slower corrected one in a blended total.

## Optimization order after correctness

1. Eliminate redundant history sampling. Shared reprojectedColor should remove duplicate postpass bicubic reprojection work.

2. Keep FP16 temporal state resident. Avoid readback/conversion; the extra precision should be GPU-local.

3. Fuse verified 4.1 postpass parameter decode with KPN composition. Only after exact behavior has a reference implementation.

4. Re-profile register pressure / occupancy on RDNA3. Do not assume more fusion is automatically faster.

5. Consider narrower formats only as an explicit quality/performance experiment. For example, compare RGB10 history against FP16 only after FP16 is the correctness oracle.

# 15. File-by-File Implementation Map

| Path | Required change | Work package |
| --- | --- | --- |
| src/backend/WeightBlob.hpp/.cpp | Reclassify 130088–130975 as FP32 postpass parameters; add typed accessor and tests. | WP1 |
| shaders/fsr4/postpass_composite.comp | Consume recovered 4.1 postpass data; stop independent history reprojection once shared resource exists; preserve debug outputs. | WP1/WP2 |
| shaders/fsr4/prepass_pq_eotf.comp | Write reprojectedColor; use exact history/recurrent coordinate; refine verified transfer/model-color semantics. | WP2/WP4 |
| src/render/GpuImageUploader.cpp/.hpp | Allocate RGBA16F history + reprojectedColor; pin/retire source sharpen; implement bit-depth-aware planes. | WP0/WP2/WP4 |
| src/render/Fsr4DispatchHarness.cpp/.hpp | Add pre/post descriptor bindings, barriers, state resources, instrumentation dumps; keep resource lifecycle per in-flight slot correct. | WP1/WP2 |
| src/media/VideoDecoder.cpp/.hpp | Propagate chroma location, primaries/bit depth metadata as needed; retain MV reference direction. | WP3/WP4 |
| shaders/fsr4/codec_motion_expand.comp | Accept causal/reference metadata or already-filtered candidates; replace arbitrary overlap policy with causal/confidence selection. | WP3 |
| src/render/SideBufferSynth.cpp/.hpp | Use per-region/aggregate motion confidence responsibly; keep scene-cut reset independent of bad MV availability. | WP3 |
| shaders/fsr4/yuv_to_fsr_input.comp | Remove pre-FSR sharpen from parity path; make transfer/chroma/bit-depth semantics explicit or split shaders by format. | WP0/WP4 |
| shaders/fsr4/drm_yuv_to_fsr_input.comp | Mirror software-path color/chroma correctness and preserve high-bit-depth hardware input. | WP4 |
| benchmarks/video_corpus/run_quality.sh | Force all ordinary image-affecting settings; record decode path and metadata; add temporal sequence captures. | WP0/QL2 |
| benchmarks/quality_sweeps/run_quality_sweep.py | Add paired-delta ranking, internal dump manifests, candidate invariants, temporal metric ingestion. | QL2 |
| docs/exec-plans/QUALITY_RECONSTRUCTION_PLAN.md | Append contract-parity campaign; weaken the old learned-only causal conclusion without deleting historical evidence. | Documentation |

## Recommended commit sequence

1 quality-lab: pin hidden image-affecting settings + add internal dumps 2 fsr4: type and validate v4.1 postpass FP32 parameter region 3 fsr4: implement recovered v4.1 postpass parameter consumption 4 fsr4: add shared FP16 reprojectedColor resource 5 fsr4: convert temporal history ping-pong to RGBA16F 6 motion: preserve causal codec-MV semantics + confidence repair 7 color: honor transfer/chroma location and native bit depth 8 quality-lab: learned parity campaign + jitter experiment 9 fsr4: optimize the verified winner without semantic change 10 defaults: promote only after full Definition of Done

# 16. Decision Tree for Remaining Unknowns

START: Clean benchmark + source sharpen = 0 │ ├─ Implement v4.1 postpass params │ └─ Learned quality improves materially? │ ├─ YES → continue temporal parity; preserve win │ └─ NO → continue anyway; postpass contract still must be complete │ ├─ Shared FP16 reprojectedColor + FP16 history │ └─ Nonzero learned contribution beats spatial control somewhere meaningful? │ ├─ YES → integration contract was limiting; continue motion/color/jitter refinement │ └─ NO → finish motion/color parity before touching core │ ├─ Causal motion + verified color/chroma/bit depth │ └─ Corrected learned path still loses everywhere? │ ├─ NO → tune/select corrected learned composition │ └─ YES → CORE-UNLOCK GATE satisfied │ │ │ ├─ Verify decoder channel packing / postpass mapping │ ├─ Verify per-pass tensor offsets/constants │ ├─ Verify quantization/dequantization numerical parity │ ├─ Verify v4.1 initializer/tensor mapping │ └─ Only then consider topology/weights │ └─ After corrected learned winner exists ├─ jitter policy ├─ post-reconstruction sharpen └─ presentation scaler selection

# 17. Forbidden Shortcuts and Attractive Mistakes

| Shortcut | Why it is forbidden |
| --- | --- |
| Tune exposure until the reference “looks right” | Can hide an EOTF/range/model-color bug and poison every later comparison. |
| Increase learnedStrength because “FSR should matter more” | Current evidence says stronger direct blend is worse; composition weight is not a moral statement about neural networks. |
| Pre-sharpen the source to give FSR more detail | Creates synthetic ringing/noise that the model can misinterpret as evidence. |
| Add optical flow immediately | Expensive and diagnostically unnecessary while codec motion semantics are still wrong/uncertain. |
| Run FSR multiple times to create detail | Recursive reconstruction can amplify artifacts; normal branch already correctly uses one stage. |
| Switch history back to RGB10 before parity is proven | Trades away the oracle. Optimize precision only after the FP16-correct path is established. |
| Rewrite the INT8 graph because learned_only lost | The current learned-only experiment does not isolate the graph. |
| Rank candidates from different clip subsets together | Produces fake precision. Pair candidates on identical sources/frames/targets. |
| Promote a metric winner with visible halos/ghosting | The metric is a sensor, not the product owner. |
| Delete failed experiments | Destroys the regression/evidence trail. |

# 18. Final Target Configuration and Runtime Policy

This is the target shape, not a claim that every value is already proven.

qualityLab: enabled: false # final verified behavior becomes normal path fsr4: passes: 1 sourceSharpen: 0.0 historyFormat: rgba16f recurrentFormat: rgba16f reprojectedColorFormat: rgba16f postpass: v4.1_recovered postpassParams: initializer_fp32_region motion: codecDirection: causal_only adjacentValidation: enabled repairLowConfidence: cheap_block color: honorRange: true honorMatrix: true honorTransfer: true honorChromaLocation: true preserveBitDepth: true jitter: mode: <winner of WP5> presentation: sharpen: <off or proven subtle adaptive winner> scale: <proven display-resize winner> toneCorrection: 0 unless a verified corrective transform remains necessary

## Policy for user-facing quality knobs

• “Sharpness” should operate after reconstruction, not alter the neural input distribution.

• “Presentation scaler” should only matter when reconstruction output differs from physical presentation size.

• Diagnostic composition/base modes stay available behind Quality Lab / advanced controls but must not define the production default.

• Any DRS-specific initializer remains explicitly selected; never substitute it for standard shared weights because its name sounds newer.

# 19. Definition of Done — “Perfection” Gate

Perfection here means engineering closure: every known high-value fidelity gap is either fixed or bounded by evidence, the remaining limitations are explicit, and the default is the best reproducible point inside the real-time budget.

☐ Benchmark forces pre-FSR sharpness to 0 and records it.

☐ All pixel-affecting runtime settings are captured with every run.

☐ 4.1 extra region is typed as 222 FP32 values and validated from initializer bytes.

☐ Every active 4.1 postpass access used by the recovered shader is implemented or explicitly unresolved with evidence.

☐ Prepass writes a target-grid reprojectedColor resource.

☐ Postpass consumes that exact reprojectedColor; no second independent history reprojection remains in the production path.

☐ History ping-pong is FP16 for the correctness/default candidate unless a later precision study proves a narrower format equivalent.

☐ Recurrent state is sampled from the same historical coordinate as reprojected color.

☐ Motion sign and scale pass synthetic translation tests.

☐ Future-reference codec vectors cannot enter previous-frame history reprojection.

☐ Codec motion has an adjacent-frame confidence/repair policy for non-adjacent past references.

☐ Scene cuts reset history and recurrent state deterministically.

☐ Range, matrix, transfer, and chroma-location metadata are propagated and honored.

☐ 8-bit software, 10/12-bit software, and supported DRM hardware decode paths are separately validated.

☐ No >8-bit planar path stores 16-bit samples into R8 textures.

☐ Corrected learned_only is rerun on matched corpus after contract fixes.

☐ At least one nonzero learned candidate proves useful reconstruction value over best spatial-only control, or the core-unlock investigation is completed and documented.

☐ Temporal sequences pass static-region flicker, motion, occlusion/disocclusion, and scene-cut review.

☐ Supersampled AA ground truth remains in the regression suite.

☐ Color ramps/edges show no new clipping, banding, or chroma misregistration.

☐ Final tone settings are either neutral or classified corrective with a physical/metadata explanation.

☐ Post-sharpening is off unless a tested candidate wins without halos/noise amplification.

☐ Normal playback performs one FSR reconstruction stage.

☐ GPU mean/p50/p95 and pipeline CPU are recorded for every finalist.

☐ Winning configuration is rerun in a fresh session and reproduces the result direction.

☐ Code comments distinguish recovered evidence from inference.

☐ Quality Lab historical runs remain preserved and the old learned-only conclusion is narrowed rather than erased.

☐ Production default has a rollback configuration and an immutable pre-promotion baseline.

FINAL RULE Do not declare the quality campaign complete because the image is “pretty good.” Declare it complete when the learned reconstruction contract is faithful, the temporal state is causal and precise, the image path is color-correct, the learned component proves value, the output is temporally stable, and the result is reproducible inside the performance budget.

# Appendix A — Current Quality Evidence

These values are preserved from the existing Quality Reconstruction Plan. Rows from different corpus subsets are intentionally separated.

## Seven-clip 426×240 screen

| Experiment | PSNR dB | SSIM | Edge-SSIM | Interpretation |
| --- | --- | --- | --- | --- |
| B0 baseline | 27.5954 | 0.744904 | 0.815945 | Original current-path control. |
| A1 current rerun | 27.607751 | 0.745318 | 0.816074 | Reproducibility control. |
| A2 base_only bilinear | 27.865129 | 0.750403 | 0.819522 | Best stable base in Stage A/B. |
| A3 learned_only | 27.249229 | 0.738438 | 0.808600 | Current learned path underperforms; does not isolate core. |
| B Mitchell | 27.836836 | 0.749177 | 0.819374 | Close, slightly lower and slower. |
| B Catmull-Rom | 27.610918 | 0.745343 | 0.816242 | Sharper appearance did not improve quality. |
| B Lanczos2 | 27.606651 | 0.744997 | 0.816238 | No quality recovery; more GPU cost. |

## Direct learned-strength sweep

| learnedStrength | Mean SSIM | Mean edge-SSIM / note |
| --- | --- | --- |
| 0.00 | 0.745343 | edge-SSIM 0.816242 |
| 0.10 | 0.745361 | Effectively tied within variance |
| 0.25 | 0.745068 | Beginning decline |
| 0.50 | 0.743955 | Worse |
| 0.75 | 0.741870 | Worse |
| 1.00 | 0.738435 | edge-SSIM 0.808619; pure learned endpoint |

## Three-clip screens — not cross-rankable with the seven-clip table

• Stage C best residual candidate (bilinear + gaussian3x3 + residual 0.25): 22.631703 / 0.705373 / 0.701233; matched base-only bilinear was 22.664905 / 0.706354 / 0.702011.

• Stage D zero-sharpen control remained the promoted choice; adaptive candidates added roughly 0.15–0.18 ms GPU without material quality gain.

• Fine exposure screen found a tiny negative EV correction locally stable; Stage F after jitter fix selected −0.015 EV in that specific three-clip neighborhood. Re-evaluate after transfer correctness.

## What these numbers are for now

They are regression controls for the pre-parity implementation. They should not be used as evidence that bilinear is the eventual production reconstruction or that FSR 4.1 learned reconstruction cannot beat it. The next campaign must compare corrected parity candidates against these controls on matched subsets.

# Appendix B — Contract-Parity Experiment Matrix

| ID | Name | Delta | Question |
| --- | --- | --- | --- |
| CP0 | Clean baseline | Current semantics, all hidden settings pinned | Establish trustworthy control |
| CP1 | Postpass region parse only | 222 FP32 parsed, behavior disabled | No-op plumbing check |
| CP2 | v4.1 postpass | Recovered extra-region consumption enabled | 4.1-specific value |
| TP1 | FP16 history | History only changes to RGBA16F | Precision contribution |
| TP2 | Shared reprojection | Postpass reads prepass reprojectedColor | Semantic consistency |
| TP3 | Full temporal parity | FP16 history + shared reprojection + exact recurrent coordinate | Temporal integration value |
| MV1 | Past-only codec MV | Drop future references | Causality effect |
| MV2 | Past-only + confidence repair | Adjacent-frame validation + local repair | Codec-MV practical optimum |
| CL1 | Transfer-correct SDR | Verified BT.709/selected model-domain transform | Tone/feature correction |
| CL2 | Chroma-location aware | Metadata-driven 4:2:0 phase | Colored-edge correction |
| BD1 | 10-bit correct | R16 plane path / P010 preserve | High-bit-depth correctness |
| J0 | No jitter | Corrected learned path, no sample-position jitter | Decoded-video policy |
| J1 | Current jitter | Corrected learned path, current Halton | Control |
| J2 | Reduced jitter | Corrected learned path, reduced amplitude | Sensitivity |
| FINAL-A | Corrected learned_only | All parity fixes, no stable-base blend | Does FSR learned reconstruction stand alone? |
| FINAL-B | Corrected learned blend | Small learned contribution over best proven base if still useful | Production composition candidate |

# Appendix C — Source Map and Authority References

S1  Temporal Forge Reconstruction Quality Plan
Rolaand-Jayz/temporal_forge_player  •  docs/exec-plans/QUALITY_RECONSTRUCTION_PLAN.md  •  ref quality-lab-vibecoder
https://github.com/Rolaand-Jayz/temporal_forge_player/blob/quality-lab-vibecoder/docs/exec-plans/QUALITY_RECONSTRUCTION_PLAN.md

S2  Temporal Forge recovered postpass
Rolaand-Jayz/temporal_forge_player  •  shaders/fsr4/postpass_composite.comp  •  ref quality-lab-vibecoder
https://github.com/Rolaand-Jayz/temporal_forge_player/blob/quality-lab-vibecoder/shaders/fsr4/postpass_composite.comp

S3  Temporal Forge video-adapted prepass
Rolaand-Jayz/temporal_forge_player  •  shaders/fsr4/prepass_pq_eotf.comp  •  ref quality-lab-vibecoder
https://github.com/Rolaand-Jayz/temporal_forge_player/blob/quality-lab-vibecoder/shaders/fsr4/prepass_pq_eotf.comp

S4  Temporal Forge uploader/resource allocation
Rolaand-Jayz/temporal_forge_player  •  src/render/GpuImageUploader.cpp  •  ref quality-lab-vibecoder
https://github.com/Rolaand-Jayz/temporal_forge_player/blob/quality-lab-vibecoder/src/render/GpuImageUploader.cpp

S5  Temporal Forge decoder motion extraction
Rolaand-Jayz/temporal_forge_player  •  src/media/VideoDecoder.cpp  •  ref quality-lab-vibecoder
https://github.com/Rolaand-Jayz/temporal_forge_player/blob/quality-lab-vibecoder/src/media/VideoDecoder.cpp

S6  FSR 4.0.2 reference prepass
Rolaand-Jayz/FSR-4.0.2-reference  •  Kits/FidelityFX/upscalers/fsr4/include/gpu/fsr4/pre_common.hlsli  •  ref main
https://github.com/Rolaand-Jayz/FSR-4.0.2-reference/blob/main/Kits/FidelityFX/upscalers/fsr4/include/gpu/fsr4/pre_common.hlsli

S7  FSR 4.0.2 reference postpass
Rolaand-Jayz/FSR-4.0.2-reference  •  Kits/FidelityFX/upscalers/fsr4/include/gpu/fsr4/post_common.hlsli  •  ref main
https://github.com/Rolaand-Jayz/FSR-4.0.2-reference/blob/main/Kits/FidelityFX/upscalers/fsr4/include/gpu/fsr4/post_common.hlsli

S8  FSR 4.1 RE extra postpass parameters
Rolaand-Jayz/RE-of-FSR-4.1.0-Upscaling  •  docs/extra-params-analysis.md  •  ref main
https://github.com/Rolaand-Jayz/RE-of-FSR-4.1.0-Upscaling/blob/main/docs/extra-params-analysis.md

S9  Temporal Forge FSR 4.1 blob representation
Rolaand-Jayz/temporal_forge_player  •  src/backend/WeightBlob.hpp  •  ref quality-lab-vibecoder
https://github.com/Rolaand-Jayz/temporal_forge_player/blob/quality-lab-vibecoder/src/backend/WeightBlob.hpp

S10  Temporal Forge codec motion upload
Rolaand-Jayz/temporal_forge_player  •  src/render/GpuImageUploader.cpp  •  ref quality-lab-vibecoder
https://github.com/Rolaand-Jayz/temporal_forge_player/blob/quality-lab-vibecoder/src/render/GpuImageUploader.cpp

S11  RDNA3 optimization results
Rolaand-Jayz/fsr4-rdna3-optimization  •  OPTIMIZATION_RESULTS.md  •  ref main
https://github.com/Rolaand-Jayz/fsr4-rdna3-optimization/blob/main/OPTIMIZATION_RESULTS.md

S12  Authority branch head
Rolaand-Jayz/temporal_forge_player  •  quality-lab-vibecoder branch  •  ref 7fdf43ce09015626940e37f9baea48c0210def0c
https://github.com/Rolaand-Jayz/temporal_forge_player/tree/quality-lab-vibecoder

## Source interpretation note

This document deliberately separates direct source evidence from inference. The FSR 4.0.2 reference is used as a semantic oracle only where no 4.1 evidence contradicts it. The 4.1 reverse-engineering repo is treated as the authority for 4.1-specific recovered behavior, while unresolved static findings remain hypotheses until runtime validation.

# Appendix D — Implementation Checklists

## Postpass recovery

☐ Change extra-region type to FP32 and add endian/alignment-safe accessor.

☐ Unit-test known values at 130304, 130944, 130960.

☐ Inventory every extra-region access in the 4.1 postpass variants.

☐ Implement parameter decode in a readable parity path first.

☐ Dump predicted filter/bias/blend internals for a selected frame.

☐ Compare current vs recovered postpass with temporal reset and temporal enabled.

☐ Only then optimize/fuse.

## Temporal state

☐ Allocate RGBA16F history A/B.

☐ Allocate RGBA16F reprojectedColor per dispatch slot.

☐ Write reprojectedColor in prepass after current-history mixing.

☐ Bind reprojectedColor as postpass input.

☐ Remove postpass independent history reprojection from production parity mode.

☐ Confirm recurrent and history sample the same history coordinate.

☐ Add barriers/layout transitions and verify in-flight slot ownership.

☐ Run scene cut / seek / reset tests.

## Motion

☐ Preserve source direction through candidate filtering or GPU struct.

☐ Exclude future-reference candidates from previous-history field.

☐ Add synthetic sign/scale tests.

☐ Add adjacent-frame confidence test.

☐ Define overlap policy based on causality/confidence, not insertion order.

☐ Repair low-confidence blocks with cheap local matching.

☐ Expose diagnostics: coverage, confidence, rejected future vectors.

## Color + bit depth

☐ Propagate chroma location.

☐ Propagate/verify transfer use.

☐ Separate matrix coefficients from transfer function semantics.

☐ Add >8-bit R16 plane path.

☐ Fix bytes-per-sample copy logic.

☐ Preserve P010 DRM path.

☐ Add SDR limited/full and HDR/high-bit-depth test clips.

☐ Re-run tone sweep after correctness.

## Quality Lab 2.0

☐ Force source sharpness=0.

☐ Record complete settings + git + binary hash.

☐ Add D0–D9 dumps.

☐ Add paired per-clip delta summaries.

☐ Add temporal sequence metrics.

☐ Keep supersampled AA suite.

☐ Separate reconstruction and presentation rankings.

☐ Never merge metrics across different corpus subsets.

THE NORTH STAR Every pass should either preserve information, reconstruct information using evidence, or prepare the result for display. If a pass cannot explain which of those jobs it performs and prove that it improves the matched target, it does not belong in the production quality path.